USED-CAR MARKET
INTELLIGENCE WAREHOUSE

Agent-First V1 Blueprint & Execution Specification

Completion-first implementation • Data Engineering • Advanced SQL • Warehousing • Power BI

Operating model: Claude (or another coding agent) owns implementation and verification; Mustafa owns project direction, final review, and the GUI-only Power BI finish if automation cannot complete it.

Version 1.0  |  October 2, 2026

# How to Use This Document

This document replaces the learning-first V1 plan with an agent-execution specification. Its purpose is to let a capable coding agent implement the project end-to-end with minimal human interruption while preserving strict scope, data honesty, reproducibility, and acceptance testing.

The agent should not stop after “writing the code.” Completion means the clean-bootstrap, idempotency, incremental-load, transformation-test, orchestration, and portfolio-documentation gates in this specification have all been exercised and evidenced.

Primary implementer: Claude Code (or equivalent coding agent).

Hard maximum scope: the original nine-day V1 boundary still applies, but expected agent-first completion is substantially faster.

Human intervention is reserved for genuine environment blockers, credentials/permissions, and Power BI Desktop work that cannot be completed reliably through code.

The agent may refactor implementation details when needed, but may not expand the product scope or silently change business semantics.

All resume claims must be based on measured final results, not planned functionality.

## Contents

1. Mission and success criteria

2. Non-negotiable scope boundaries

3. Data-source contract and source preflight

4. Frozen architecture

5. Technology stack

6. PostgreSQL schemas and raw layer

7. Incremental ingestion and idempotency

8. dbt transformation design

9. Dimensional warehouse

10. Advanced SQL deliverable

11. Prefect orchestration

12. Testing and acceptance

13. Power BI deliverable

14. Repository and documentation

15. Agent autonomy and decision rights

16. Execution phases

17. Definition of Done

18. Portfolio and interview handoff

Appendix A. Agent kickoff prompt

Appendix B. Source notes

# 1. Mission and Success Criteria

Build a compact, defensible, resume-ready analytics data system for recent U.S. used-vehicle listings. The project exists to demonstrate the architecture and engineering skills that are underrepresented elsewhere in the portfolio: ingestion, incremental loading, PostgreSQL warehousing, dimensional modeling, dbt, data quality, advanced SQL, orchestration, and Power BI.

external Parquet data
        ↓
Python source discovery + validation
        ↓
PostgreSQL raw + metadata
        ↓
dbt staging + intermediate transformations
        ↓
dimensional PostgreSQL warehouse
        ↓
advanced SQL + Power BI
        ↓
verified portfolio artifact

The vehicle domain is the wrapper. The recruiter signal is the data architecture.

## Completion-first operating priority

1.  Produce a working, tested project suitable for GitHub and resume use.

2.  Keep every claim technically accurate and defensible.

3.  Use agent autonomy to compress implementation time.

4.  After completion, perform a focused learning pass so the project can be explained in interviews.

# 2. Non-Negotiable Scope Boundaries

The agent must actively reject scope creep. The following are explicitly outside V1 unless required to make the specified pipeline work:

Consumer search UI, user accounts, authentication, favorites, garages, alerts, messaging, or profiles.

Dealer marketplace features, financing, payments, lead generation, or listing submission.

AutoTrader/CarGurus/KBB scraping.

Production-grade vehicle valuation ML or an authoritative “KBB replacement.”

React/mobile front ends.

Kafka, Spark, Kubernetes, microservices, or enterprise infrastructure added mainly for technology name-dropping.

Production cloud deployment unless the core V1 is already complete and the deployment is trivial.

VIN/NHTSA enrichment unless the source preflight proves a legitimate, usable VIN field is currently available.

Longitudinal price-history claims that the source does not actually support.

# 3. Data-Source Contract and Mandatory Preflight

Primary planned source: the public rebrowser/autotrader-dataset repository distributed through Hugging Face under the license shown on its dataset card. The current public sample is organized as daily Parquet partitions and is suitable for demonstrating source discovery and incremental file ingestion.

Critical limitation as of the blueprint date: public sample data marks actual salePrice and vin as premium/redacted. V1 must never label KBB reference ranges as actual listing asking prices, and must not pretend VIN-based enrichment exists when VIN values are unavailable.

## Mandatory source preflight before implementation

1.  Inspect the current dataset card, license, repository file layout, and one representative Parquet file.

2.  Record the observed schema and current partition naming convention in docs/source_preflight.md.

3.  Verify whether salePrice and vin remain redacted/premium. If they are usable and license-compatible, the agent may propose a narrow enhancement; otherwise the blueprint below remains authoritative.

4.  Verify that kbbFairPriceLow and kbbFairPriceHigh (or equivalent reference-value fields) are present and numerically usable.

5.  Verify listing identifiers and first/last-seen timestamps.

6.  If a field name has changed but semantics are equivalent, adapt the source adapter and document the mapping. Do not silently fabricate missing semantics.

## V1 analytical vocabulary

| Term | Meaning in V1 |
| --- | --- |
| Listing | A source listing record identified by listing_id after deduplication. |
| Reference value | Source-provided KBB fair-price range or its midpoint; not the listing asking price. |
| Vehicle configuration | Year/make/model/trim/body/engine/drivetrain/transmission grouping; not a unique physical car when VIN is absent. |
| Incremental load | Processing only unseen/changed source partitions and upserting changed records. |
| Latest observed listing | The most recent valid source representation retained for the core fact table. |

# 4. Frozen Architecture

Hugging Face daily Parquet partitions
               │
               ▼
     Python source discovery
               │
               ▼
      schema/contract check
               │
               ▼
      incremental raw loader ──────► meta.processed_files
               │                    meta.pipeline_runs
               ▼
      raw.autotrader_records
               │
               ▼
       dbt staging models
               │
               ▼
    dbt intermediate models
               │
               ▼
   dimensional PostgreSQL mart
        │                │
        ▼                ▼
 advanced SQL         Power BI
        └───────┬────────┘
                ▼
        portfolio evidence

Prefect orchestrates the ingestion, transformation, test, and smoke-check sequence. PostgreSQL is the only V1 service required to run in Docker. Power BI consumes only final warehouse tables.

# 5. Technology Stack

| Technology | Decision | Purpose |
| --- | --- | --- |
| Python | Required | Source discovery, validation, Parquet handling, hashing, loading, pipeline glue. |
| PostgreSQL 16 | Required | Raw storage, metadata, dimensional warehouse, analytical SQL. |
| pandas / PyArrow | Required | Parquet reading and controlled transformation helpers. |
| Hugging Face Hub client | Required | Programmatic source discovery/download. |
| psycopg | Required | PostgreSQL access from Python. |
| dbt-postgres | Required | Versioned SQL transformations, tests, lineage, docs. |
| Prefect | Required | Orchestration, retries, task state, run visibility. |
| pytest | Required | Unit/integration testing of ingestion logic. |
| Docker Compose | Narrow scope | Local PostgreSQL service only. |
| Power BI Desktop | Required | Final semantic model and three-page BI report. |
| Git/GitHub | Required | Version control and portfolio delivery. |
| ML/LLM feature | Excluded | Does not materially improve this V1 objective. |

# 6. PostgreSQL Schemas and Raw Layer

used_car_intelligence
├── raw
├── meta
├── staging
├── intermediate
└── warehouse

## raw.autotrader_records

Grain: one row per unique source _primaryKey (or equivalent immutable source row key). The raw layer preserves source fidelity while exposing ingestion metadata needed for incremental behavior.

| Column | Role |
| --- | --- |
| primary_key | Source row key; primary key. |
| listing_id | Source listing identifier. |
| first_seen_at | Parsed source timestamp. |
| last_seen_at | Parsed source timestamp. |
| source_file | Originating Parquet filename. |
| source_file_date | Date inferred from partition/file metadata. |
| record_hash | Deterministic hash over normalized source record. |
| payload | Full source record as JSONB. |
| ingested_at | First local ingestion timestamp. |
| updated_at | Last local update timestamp. |

## meta.processed_files

Grain: one row per processed source file/version. Required fields: source_file, source_file_date, content_hash (or stable source revision), processed_at, row_count, status, pipeline_run_id. Enforce uniqueness on the file/version identity.

## meta.pipeline_runs

Grain: one row per pipeline invocation. Capture run_id, start/end timestamps, status, files discovered/processed, rows read/inserted/updated, and error summary. This table is part of the portfolio signal: the project tracks its own operational state.

# 7. Incremental Ingestion and Idempotency

Every pipeline invocation must be safe to repeat. The implementation should prefer a deterministic file checkpoint plus record-level upsert strategy.

1.  Discover currently available source partitions dynamically.

2.  Compare each partition against meta.processed_files using filename plus a stable revision/content identifier.

3.  Download only unseen or changed source files.

4.  Validate the required source contract before writing raw rows.

5.  Normalize each source row only enough to produce top-level keys/timestamps/hash and JSONB payload.

6.  UPSERT on primary_key. Insert new records; update only when the record hash changes or the observed timestamp is newer; no-op on identical records.

7.  Commit one file atomically. A failed file must roll back and must not be marked processed.

8.  Do not delete local history merely because an older rolling source partition disappears upstream.

The second run is a first-class acceptance case. A no-change rerun must process zero new files and create zero duplicate raw/fact rows.

# 8. dbt Transformation Design

models/
├── staging/
│   └── stg_autotrader_listings.sql
├── intermediate/
│   ├── int_listings_deduped.sql
│   └── int_listings_enriched.sql
└── marts/
    ├── dim_vehicle.sql
    ├── dim_seller.sql
    ├── dim_geography.sql
    ├── dim_date.sql
    └── fct_listings.sql

## stg_autotrader_listings

Extract selected analytics fields from JSONB.

Convert source naming to snake_case.

Cast timestamps, booleans, numeric values, and strings.

Normalize premium/redacted placeholder strings to NULL where necessary.

Standardize whitespace/casing only where business-safe.

Preserve source metadata and avoid business aggregation here.

## int_listings_deduped

Grain: one row per listing_id. Use ROW_NUMBER() OVER (PARTITION BY listing_id ORDER BY last_seen_at DESC, source_file_date DESC, primary_key DESC) and retain row_number = 1. Also compute source_observation_count.

## int_listings_enriched

vehicle_age_years

reference_value_midpoint

reference_value_spread

reference_value_spread_pct

mileage_bucket

days_on_market_bucket

is_market_value_eligible

Reference-value eligibility should reject logically invalid low/high pairs while allowing otherwise useful listings to remain available for non-value analyses.

# 9. Dimensional Warehouse

dim_vehicle
                         │
dim_seller ─────── fct_listings ─────── dim_geography
                         │
                      dim_date

## Core grain

fct_listings grain: one unique used/certified listing represented by its latest valid observed source record.

## dim_vehicle

Grain: one vehicle configuration, not one physical automobile. Prefer kbb_vehicle_id when stable/present; otherwise build a deterministic surrogate identity from year/make/model/trim/body/engine/drivetrain/transmission/fuel attributes.

vehicle_key

kbb_vehicle_id

year

make_code/name

model_code/name

trim

body_style

engine fields

displacement

drivetrain

transmission_group

fuel_type_group

mpg_city/highway

KBB consumer rating/review count

## dim_seller

Grain: one seller_id. Use Type-1 behavior for descriptive seller attributes in V1. Fields may include seller_key, seller_id, is_private_seller, seller_contract_level, latest_review_count. Do not require redacted seller names.

## dim_geography

Grain: unique ZIP/city/state combination. Include a small dbt seed mapping states to broad U.S. regions; no external geography API is required.

## dim_date

Grain: one calendar date. Include date_key (YYYYMMDD), full_date, day/week/month/quarter/year, names, and is_weekend. Cover the source observation range.

## fct_listings

listing_id and latest source key

vehicle_key, seller_key, geography_key

first_seen_date_key, last_seen_date_key, source_file_date_key

first_seen_at, last_seen_at

listing_type

mileage, days_on_market

kbb_fair_price_low/high

reference_value_midpoint/spread

deal_indicator

colors

listing flags: hot/newly-listed/reduced/no-haggle/special-offer

priority, leather flag

options/images/recall counts where valid

source_observation_count

mileage_bucket, days_on_market_bucket, is_market_value_eligible

# 10. Advanced SQL Deliverable

The completion-first revision removes all “Mustafa must write this personally” restrictions. The agent may implement all analytical queries, but each query must be readable, documented, and validated against actual warehouse data. Use PostgreSQL-native techniques where appropriate.

| # | Analysis | Required techniques |
| --- | --- | --- |
| 1 | Vehicle reference-value benchmarks | CTEs, joins, PERCENTILE_CONT, cohort-size filters. |
| 2 | Trim reference-value premiums | Multi-stage CTEs, baselines, percentage deltas, ranking. |
| 3 | Mileage vs. reference value | Bucketing, partitions, LAG/window functions; explicitly cross-sectional. |
| 4 | Slow-moving inventory | Percentiles, ranking, cohort logic, minimum sample sizes. |
| 5 | Regional reference-value index | Mix-adjusted or cohort-normalized comparison using multi-stage CTEs. |
| 6 | Reduced-price listing profile | Conditional aggregation/FILTER across mileage, DOM, reference value, age. |
| 7 | Seller concentration by state | Seller shares, RANK, cumulative/window sums, top-N concentration. |
| 8 | First-seen cohort trends | Date dimension, cohort grouping, conditional aggregation, rolling/windows. |

Each SQL file must start with the business question, why it matters, techniques demonstrated, and data limitations. The agent should also run EXPLAIN (ANALYZE, BUFFERS) on one or two heavier queries and document what PostgreSQL actually chooses rather than inventing performance wins.

# 11. Prefect Orchestration

used_car_market_pipeline
  1. discover_source_files
  2. download_changed_files
  3. validate_source_files
  4. load_raw_records
  5. run_dbt_build
  6. run_pipeline_smoke_checks
  7. record_run_summary

Use retries only where they make sense. Network/download tasks may retry twice with a short delay. Data-contract failures, broken SQL, and failed dbt tests should fail visibly rather than loop uselessly. Failed file loads roll back and remain eligible for a corrected rerun.

# 12. Testing and Acceptance

## Python tests

Required-column validation

Optional extra columns allowed

Missing required column failure

Record hashing determinism

Premium-placeholder normalization

Processed-file checkpoint logic

Identical-file idempotency

New-file processing

Changed-record upsert behavior

Failed load not marked processed

## dbt/data-quality tests

Unique + not-null fact listing_id

Unique + not-null surrogate dimension keys

Fact foreign-key relationship tests

Accepted listing types

No negative mileage or days_on_market

No impossible vehicle year

No low reference value greater than high reference value

No midpoint outside low/high range

No orphan fact keys

Fact-count reconciliation to distinct eligible deduplicated listings

## Mandatory end-to-end scenarios

| Scenario | Expected evidence |
| --- | --- |
| Clean bootstrap | Fresh DB → full pipeline succeeds; warehouse populated; dbt tests pass. |
| Idempotent rerun | No new source → zero duplicates; stable row counts/keys; green tests. |
| Incremental run | Additional legitimate partitions → only new/changed files processed; warehouse grows appropriately. |
| Invalid schema | Synthetic missing-column file → validation fails before raw commit; file not marked success. |
| Controlled dbt failure | Pipeline reports failure; after correction the rerun succeeds. |
| Power BI refresh | Report refreshes successfully from final warehouse only. |

# 13. Power BI Deliverable

Power BI is the one likely GUI boundary. The engineering agent should prepare everything it can: final warehouse, data dictionary, relationship specification, measure formulas, visual specification, and (if practical) scripts/views that simplify report construction. If the agent cannot reliably manipulate Power BI Desktop, the user completes the final report using these prepared assets.

## Semantic model

dim_vehicle    1 ── * fct_listings
dim_seller     1 ── * fct_listings
dim_geography  1 ── * fct_listings
dim_date       1 ── * fct_listings

Use Import mode unless a local constraint dictates otherwise.

Single-direction filtering from dimensions to fact.

Do not import raw/staging tables into the report.

Primary date relationship uses first_seen_date_key.

## Core measures

Listing Count

Median Reference Value

Median Mileage

Median Days on Market

Reduced Price Rate

Hot Listing Rate

Certified Inventory Share

Median Reference-Value Spread

Never label reference_value_midpoint as “Average Listing Price” or equivalent. It is a derived midpoint of a source-provided KBB reference range.

## Required pages

| Page | Purpose | Core visuals |
| --- | --- | --- |
| 1. Market Overview | Executive view of sampled used-car inventory. | KPIs; inventory by state; top makes; body-style mix; reference-value distribution. |
| 2. Vehicle Value & Mileage | Segment and configuration differences. | Mileage vs reference-value scatter; make/model/trim matrix; trim premium chart; DOM by segment. |
| 3. Market Dynamics & Sellers | Listing behavior and market structure. | First-seen cohort trend; reduced/non-reduced comparison; seller concentration; slow-moving table. |

# 14. Repository and Documentation

used-car-market-intelligence/
├── README.md
├── .gitignore
├── .env.example
├── docker-compose.yml
├── requirements.txt or pyproject.toml
├── src/
│   ├── db/
│   ├── ingestion/
│   └── orchestration/
├── dbt/
│   ├── models/
│   ├── seeds/
│   └── tests/
├── sql/
│   └── 01_... through 08_...
├── tests/
│   ├── unit/
│   ├── integration/
│   └── fixtures/
├── powerbi/
│   └── Used_Car_Market_Intelligence.pbix
└── docs/
    ├── source_preflight.md
    ├── architecture.md
    ├── data_dictionary.md
    ├── sql_analysis.md
    ├── acceptance_results.md
    └── images/

## README must include

Project objective

Architecture diagram

Data source and licensing/attribution

Explicit salePrice/VIN limitation

Stack

Warehouse model/grain

Incremental strategy and second-run behavior

Data-quality strategy

Advanced SQL analyses

Power BI screenshots

How to run locally

Tests and acceptance evidence

Measured scale/results

Limitations and V2 ideas

Do not commit raw source Parquet files, raw database dumps, real secrets, or unnecessary sensitive seller data. Synthetic fixtures are appropriate for tests.

# 15. Agent Autonomy and Decision Rights

The agent is the primary implementer. It should make routine implementation decisions, execute commands, install project-scoped dependencies, run tests, debug failures, refactor, and continue until acceptance gates are met.

## Agent may do without asking

Create/modify files inside the project repository.

Create virtual environments and project-scoped configuration.

Install ordinary project dependencies required by this specification.

Run Docker Compose for the project PostgreSQL service.

Create/drop/recreate the project database as needed during development.

Initialize dbt and Prefect configuration.

Run migrations/DDL, tests, linters, dbt builds, SQL checks, and acceptance scripts.

Refactor internal code structure while preserving the frozen architecture and business semantics.

Create synthetic fixtures and test data.

Generate documentation, diagrams, screenshots of terminal/dbt/Prefect outputs, and final evidence.

## Agent must not do without explicit authorization

Access unrelated personal directories, browser profiles, SSH keys, password stores, cloud credentials, or other repositories.

Use real production credentials or connect to unrelated databases/services.

Delete or overwrite files outside the project workspace.

Push forcefully to unrelated remote branches or rewrite external repository history.

Purchase paid data/API access.

Broaden V1 into a marketplace, ML product, consumer app, or cloud platform.

Call redacted reference values actual listing prices or claim VIN enrichment when VIN data is unavailable.

Declare completion based only on code generation without executing the required verification gates.

## When the agent should interrupt the user

Authentication/permission is genuinely required and cannot be handled safely inside the project boundary.

Power BI Desktop requires a manual GUI action.

The public source becomes unavailable or changes so fundamentally that the specified business semantics cannot be preserved.

A decision would materially change the project objective or resume claim.

# 16. Agent-First Execution Phases

| Phase | Agent objective | Exit gate |
| --- | --- | --- |
| 0 — Preflight | Inspect source, environment, repo, Docker, Python/Postgres tooling; write source_preflight.md. | Source contract and current limitations evidenced. |
| 1 — Foundation | Scaffold repo; Docker Postgres; schemas; source discovery; raw/meta loader. | Fresh raw ingestion succeeds; unit tests green. |
| 2 — Transform | Initialize dbt; staging, dedupe, enrichment, dimensions, fact, tests. | dbt build/test green on real ingested data. |
| 3 — Analytics | Implement eight SQL analyses; performance notes; validate outputs. | All queries execute and produce plausible non-empty results where data supports them. |
| 4 — Orchestrate | Wrap workflow in Prefect; retries/failure handling; run metadata. | One command/flow executes ingestion → dbt → smoke checks. |
| 5 — Acceptance | Run clean bootstrap, idempotent, incremental, invalid-schema, controlled-failure scenarios. | acceptance_results.md contains measured evidence. |
| 6 — BI handoff | Prepare Power BI model/measures/spec; automate what is feasible; user completes GUI if needed. | Three-page report saved and refresh verified. |
| 7 — Portfolio finish | README, architecture/data dictionary, screenshots, cleanup, license attribution, actual metrics. | Repo is understandable from a fresh clone and resume bullets can be written truthfully. |

## Recommended autonomy behavior

For long runs, the agent should maintain a short implementation ledger (for example docs/implementation_status.md) that records completed gates, current blocker, commands needed to verify the state, and any design deviations. It should prefer fixing failures over explaining that they exist.

# 17. Final Definition of Done

| Area | Required completion state |
| --- | --- |
| Source | Current source schema/license inspected and documented. |
| Raw | Reproducible Parquet discovery/download and raw JSONB ingestion working. |
| Incremental | File checkpointing + record-level upsert working. |
| Idempotency | No-change rerun creates no duplicate files/records/facts. |
| Metadata | Processed files and pipeline runs tracked. |
| dbt | Staging, intermediate, dimensions, and fact models build successfully. |
| Quality | Required dbt and Python tests pass. |
| Warehouse | Four dimensions + one fact with documented grain and keys. |
| SQL | Eight documented advanced analyses execute successfully. |
| Performance | At least one EXPLAIN ANALYZE review documented truthfully. |
| Orchestration | Prefect executes the end-to-end engineering pipeline. |
| Failure handling | At least one controlled validation/dbt failure and corrected rerun evidenced. |
| BI | Three-page Power BI report exists and refreshes from warehouse. |
| Documentation | README, architecture, data dictionary, SQL notes, acceptance results complete. |
| Licensing | Attribution and public-data limitations documented. |
| Portfolio | Screenshots and measured final metrics available; no planned-but-unbuilt claims. |

If one of these gates is not satisfied, the agent should report the project as incomplete or partially complete, not “done.”

# 18. Portfolio and Interview Handoff

After implementation, derive resume bullets from the measured system: actual number of source partitions processed, raw/fact row counts, number of dbt models/tests, number of analytical SQL queries, acceptance results, and dashboard deliverables. Do not hard-code scale numbers in advance.

## Target interview story

“I built an incremental used-car market analytics pipeline around a rolling external Parquet dataset. Python discovers and validates source partitions and loads them idempotently into PostgreSQL while tracking ingestion state and pipeline runs. dbt cleans, deduplicates, tests, and models the data into a dimensional warehouse. I added advanced PostgreSQL analyses, orchestrated the workflow with Prefect, and built a Power BI report on top of the warehouse. The public data redacted actual asking price and VIN, so I deliberately treated the available KBB range as reference-value data and excluded unsupported VIN enrichment rather than making misleading claims.”

## Post-build learning pass

Completion is the first priority. Before interviewing, spend a focused 3–5 hours learning the implemented system well enough to answer: grain, fact vs. dimension, JSONB raw design, upsert/idempotency, second-run behavior, dbt lineage/tests, window functions, Prefect retries/failures, reference-value limitation, and Power BI relationships.

# Appendix A. Agent Kickoff Prompt

Read the attached Agent-First V1 Blueprint completely before changing files. You are the primary implementer for this project and have responsibility for carrying the V1 from an empty/new repository to a verified, portfolio-ready state.

Your priorities, in order, are:
1. Complete the frozen V1 scope accurately.
2. Verify every major component by executing it; do not equate generated code with completion.
3. Preserve data honesty and the exact analytical semantics in the specification.
4. Keep the implementation simple enough to finish quickly; do not add scope for its own sake.

Begin with Phase 0 source/environment preflight. Inspect the current public source, confirm its license/file layout/schema and the status of salePrice/VIN redaction, then write docs/source_preflight.md. After that, proceed through the execution phases without asking me for routine implementation decisions.

You may create and modify any files inside this project repository, install normal project-scoped dependencies, run Docker Compose for the project PostgreSQL service, create/recreate the project database, initialize dbt/Prefect, run tests and commands, refactor internal implementation details, and debug your own failures.

Do not access unrelated files, credentials, repos, or services. Do not purchase data. Do not broaden the product scope. Do not represent KBB reference values as actual listing prices. Do not claim VIN enrichment unless usable legitimate VIN data actually exists.

Maintain docs/implementation_status.md as you work. For each phase record what is complete, the verification command/result, any deviation from the blueprint, and the next gate. Continue until the Final Definition of Done is satisfied or you encounter a blocker that truly requires my action.

When you believe the engineering portion is complete, run the full acceptance suite from a clean state and produce docs/acceptance_results.md with actual row counts, test counts, pipeline results, and any limitations. Then prepare everything needed for the Power BI handoff. If you can safely complete Power BI in the available environment, do so; otherwise give me an exact step-by-step GUI handoff using the final warehouse and measures you prepared.

Do not stop merely to tell me what you would do. Implement, run, verify, fix, and continue.

# Appendix B. Source Notes

The implementation agent should re-check source terms and schema at Phase 0. The following were the planning references used for this blueprint:

Rebrowser AutoTrader dataset: https://huggingface.co/datasets/rebrowser/autotrader-dataset

NHTSA vPIC API (V2 reference only unless VIN becomes legitimate/available): https://vpic.nhtsa.dot.gov/api/

Original project handoff: Used_Car_Market_Intelligence_Project_Handoff(2).docx

Architecture note: the original handoff correctly set the project objective around Data Engineering, advanced SQL, warehousing, orchestration, data quality, and BI, while intentionally leaving exact V1 design open. This document freezes that design in a completion-first form and preserves the original nine-day scope ceiling.